DATABASE & APPLICATION DESIGN PLAN

User-to-Branch Assignment

Identity and Access Management (IAM)

| Document status | Proposed - development has not started |
| --- | --- |
| Scope | Database, backend, frontend, bulk import and verification |
| Target database | IAM_LocalTest for initial development and testing |
| Production boundary | No FIN_IAM change without separate approval |

# 1. Purpose and decision

Assign each IAM user to a Branch so the system can derive the user's State, Region and Country through the existing organization hierarchy. Location remains reserved for assets and is not connected to users.

Decision requested Approve the design and implementation scope described in this document before any migration or application change is developed.

# 2. Target data model

USER
BranchId  →  BRANCH  →  STATE  →  REGION  →  COUNTRY

| User | UserAccount.BranchId → Branch.BranchId |
| --- | --- |
| Functional structure | UserAccount.DepartmentId and UserAccount.TeamId remain unchanged |
| Asset structure | Asset → Location → Branch; Location is not added to UserAccount |

# 3. Database changes

Migration: Add a new forward-only script named db/migrations/0020_user_branch_mapping.sql.

Column: Add nullable BIGINT column Identity.UserAccount.BranchId.

Foreign key: Reference Identity.Branch(BranchId) with no cascading delete.

Index: Create IxUserAccountBranch on BranchId for filtering and reporting.

Documentation: Add an MS_Description extended property explaining that the branch determines the user's geographic hierarchy.

## Proposed SQL shape

ALTER TABLE [Identity].[UserAccount] ADD [BranchId] BIGINT NULL; ALTER TABLE [Identity].[UserAccount] ADD CONSTRAINT [FkUserBranch] FOREIGN KEY ([BranchId]) REFERENCES [Identity].[Branch] ([BranchId]); CREATE INDEX [IxUserAccountBranch] ON [Identity].[UserAccount] ([BranchId]);

# 4. Existing-user treatment

The column will be nullable during rollout. The 1,035 imported users remain valid with BranchId = NULL. No user will be assigned to India or to a branch by assumption.

Existing records are preserved without a guessed backfill.

Administrators can assign branches individually or through the Users import template.

A later business decision may make Branch mandatory for newly created users; that is outside this initial migration.

# 5. Integrity and validation rules

| Rule | Enforcement | Expected outcome |
| --- | --- | --- |
| Branch exists | Database FK + application lookup | Invalid IDs are rejected |
| Branch is active | Application validation | Inactive branch cannot be assigned |
| Correct unit type | FK targets Branch table | Country/Region/State/Location IDs are rejected |
| Same organization | Application validation | Branch, Department and Team cannot cross organizations |
| Team belongs to Department | Existing composite FK | Existing personnel mapping remains consistent |
| Deletion safety | No cascade delete | Referenced branch cannot remove users implicitly |

# 6. Application development scope

## Backend

Add BranchId and Branch navigation to the UserAccount persistence model.

Extend create-user and edit-profile commands and API contracts.

Validate branch existence, active state and organization consistency.

Return Branch, State, Region and Country descriptors in user list/detail queries.

Record branch changes in the existing attributed audit workflow without exposing sensitive data.

## Frontend

Add cascading Country → Region → State → Branch selectors to New User and Edit Profile.

Submit only BranchId; display the higher geographic levels as derived values.

Show Branch, State, Region and Country on the user profile and relevant grids/filters.

Do not show Location on user forms because Location is reserved for assets.

## Bulk user import

Add Branch Code to the Users template. Business codes are used instead of numeric database IDs. The staging pipeline will reject unknown, inactive or organization-inconsistent branches before commit.

| Employee Code | Display Name | Branch Code |
| --- | --- | --- |
| INDE04292 | AKASH BABURAO SAGAR | BR-CHENNAI |

# 7. Verification plan

☐ Migration applies successfully with all existing imported users.

☐ A valid active branch can be assigned and returned through the API.

☐ Unknown, wrong-type and inactive branch assignments are rejected.

☐ Branch, State, Region and Country are derived correctly.

☐ Branch and Department/Team cannot belong to different organizations.

☐ Create User and Edit Profile support branch selection.

☐ Users Excel import accepts valid Branch Code and reports invalid rows.

☐ Users can be searched and filtered by branch.

☐ Existing users with BranchId = NULL remain readable and editable.

☐ Every branch assignment/change writes an attributed audit event.

# 8. Rollout and safety boundaries

Initial target Implement and test against IAM_LocalTest only. Do not apply the migration to FIN_IAM or another shared/business database without a separate, explicit approval.

Use a new migration; never edit a migration that has already been applied.

Do not backfill BranchId without an approved employee-to-branch source file.

Back up and review the target migration journal before any shared-environment rollout.

Deploy the matching database, API and frontend versions together.

# 9. Acceptance criteria

☐ Users can be assigned to a Branch without selecting a Location.

☐ The profile correctly displays the derived State, Region and Country.

☐ Existing imported users remain unaffected until explicitly mapped.

☐ Database constraints prevent invalid branch references.

☐ Application validation prevents inactive or cross-organization assignments.

☐ Bulk import and single-user editing follow identical validation rules.

☐ Automated tests and local end-to-end verification pass.

# 10. Approval gate

This document is a design proposal only. Development begins after approval. Shared or production database deployment requires a separate approval after local implementation and verification evidence are reviewed.

| Decision | ☐ Approved ☐ Approved with changes ☐ Not approved |
| --- | --- |
| Reviewer | ____________________________________________ |
| Date / Notes | ____________________________________________ |